Zack Rossman

Ethan Lewis

Harry Miller

Status Report #1

Work Accomplished:

* Created a draft of our ER diagram
* Discussed and refined five user stories which will drive the design of our application
* Zack uploaded first iteration of web scraper and webpage which allows user to upload game data to database
* Agreed on the general structure for competition between teams
  + Teams will not have a fixed opponent
  + They will submit the username for someone they want to compete against so that matches are not restricted to two players

Work for Next Week:

* Ethan begins work on PHP/MySQL framework for login/home page
* Harry begins work on PHP/MySQL framework for view page
* Zack begins designing the layout for the webpages

Obstacles/Improvements:

* Had trouble deciding on a format for competition but decided against the 1v1 drafting & competition model even though this would guarantee unique teams